# Project Plan

Internship Management System for the Ministry of Innovation and Technology (MInT) Ethiopia

# 1. Project Overview

The Internship Management System (IMS) will be a centralized web-based platform developed for the Ministry of Innovation and Technology (MInT) to manage internship programs involving Ethiopian universities and students.

The system will digitize the entire internship lifecycle, including:

- Internship application submission

- Student approval processes

- Supervisor assignment

- Internship progress monitoring

- Milestone submissions

- Student evaluation and grading

- Grade reporting to universities

This project plan outlines the development approach, schedule, resources, and milestones required to successfully deliver the system.

# 2. Project Goals

The primary goals of the project are:

- Replace manual internship application processes with a digital system.

- Improve coordination between universities and MInT.

- Enable supervisors to manage student internships efficiently.

- Provide a structured platform for internship progress tracking.

- Deliver internship evaluation results directly to universities.

- Improve transparency and record keeping of internship activities.

# 3. Development Methodology

The project will follow an Agile-inspired iterative development approach.

### Key Characteristics

- Development divided into phases

- Continuous testing and validation

- Incremental system improvements

- Frequent feedback from stakeholders

### Development Stages

- Requirement Analysis

- System Design

- Database Design

- System Development

- Testing

- Deployment

- Training and Documentation

# 4. Project Team Structure

The project will involve several roles.

| Role | Responsibility |
| --- | --- |
| Project Manager | Oversees project execution and coordination |
| System Analyst | Defines system requirements |
| Software Developer | Develops backend and frontend components |
| Database Designer | Designs and optimizes database structure |
| QA/Test Engineer | Conducts system testing |
| System Administrator | Manages deployment and system maintenance |

Since this is a  student project or internship project, some roles may be performed by the same developer,  and one individual may have multiple roles.

# 5. Project Timeline

The estimated development timeline is 16 weeks (4 months).

| Phase | Activity | Duration |
| --- | --- | --- |
| Phase 1 | Project Planning | 1 week |
| Phase 2 | Requirements Analysis | 2 weeks |
| Phase 3 | System Design | 2 weeks |
| Phase 4 | Database Design | 2 weeks |
| Phase 5 | System Development | 6 weeks |
| Phase 6 | Testing | 2 weeks |
| Phase 7 | Deployment | 1 week |

Total Duration: 16 Weeks

# 6. Major Project Milestones

| Milestone | Description |
| --- | --- |
| Project Approval | Proposal approved |
| Requirements Finalized | SRS completed |
| System Architecture Completed | System design finalized |
| Database Design Completed | Database schema ready |
| Prototype Completed | First working system version |
| System Testing Completed | All features validated |
| System Deployment | System ready for use |

# 7. Deliverables

The project will produce the following documents:

- Project Proposal

- Project Plan

- Software Requirements Specification (SRS)

- Software Design Document (SDD)

- Database Design Document (DDD)

- API Documentation

- Software Test Document (STD)

- User Manual

- Administrator Guide

Additionally, the project will deliver the Internship Management System software.

# 8. Tools and Technologies

The development may use the following tools:

### Development

- Frontend: React / Next.js / HTML CSS JS

- Backend: Node.js / Django / Laravel

- API: RESTful APIs

### Database

- PostgreSQL
or

- MySQL

### Development Tools

- Git (version control)

- GitHub or GitLab

- Visual Studio Code

### Deployment

- Cloud hosting or institutional server

# 9. Risk Management

Several risks may affect the project.

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Changing requirements | Project delays | Clear requirement documentation |
| Technical complexity | Development slowdown | Modular development |
| Limited development time | Reduced functionality | Prioritize core features |
| System security risks | Data exposure | Implement authentication and access control |

# 10. Deployment Strategy

The system will be deployed as a web-based platform hosted on a secure server.

Deployment stages include:

- Development environment setup

- Testing environment deployment

- Production deployment

- User training and system handover

# 11. Maintenance Plan

After deployment, the system will require maintenance activities including:

- Bug fixes

- System updates

- Security improvements

- Feature enhancements

System administrators at MInT will manage ongoing system operations.